**Sprint 1 Review Meeting**

**Day:** 01/11/2023

**Time:** 20:00

**Objective:**

* Discuss the tasks completed during the sprint.
* Evaluate the achieved goals against the initial objectives.

**What Went Well:**

* Finalized the app idea, integrating innovative features that enhance user engagement and learning experience.
* Successfully completed the documentation phase, outlining the project scope, requirements.
* Developed a comprehensive app design, aligning with the project vision.

**What Went Wrong:**

* Encountered minor delays in the documentation phase due to misunderstandings between team members.
* The assigned tasks are overlapped, causing some members to not finish their part individually.

**Problems and Causes:**

* The task assignment was not clear.

**Improvement Strategies for Next Sprint:**

* Plan for additional research time in future documentation tasks to accommodate unforeseen requirements.

**Lessons Learned:**

* Need to be proactive in communication to identify issues early.
* Need to research before handling task