**Sprint 3 Review Meeting**

**Day:** 29/11/2023

**Time:** 20:00

**Objective:**

The central focus of Sprint 3 was to advance the development of the Monen flashcard app by coding the subsequent pages of the project. Simultaneously, the team aimed to initiate the creation of the initial version of the user documentation.

**What Went Well:**

Significant progress was made in coding the next pages of the Monen app, building upon the foundational layout established in previous sprints.

Team collaboration continued to be a strength, with effective communication.

**What Went Wrong:**

While coding progress was substantial, some challenges were encountered during the implementation of certain features.

Initial attempts at user documentation creation faced minor delays due to resource allocation and prioritization.

**Problems and Causes:**

Coding challenges came from the complexity of integrating new features into the existing codebase.

The delay in user documentation creation was primarily caused by resource constraints and competing priorities.

**Improvement Strategies for Next Sprint:**

For coding challenges, the team will conduct in-depth code reviews and implement more detailed testing strategies to identify and address issues early in the development process.

**Lessons Learned:**

The complexity of integrating new features necessitates a better approach to coding, with an emphasis on testing.

Resource allocation for documentation requires careful consideration and planning.