**Weekly Report**

**25/11/2023**

Group ID: 9

Project Name Monen

Prepared by: **Nguyen Nhat Quang**

Team members:

21127151 – **Nguyen Nhat Quang** *Project manager*   
21127306 – **Huynh Dang Khoa** *Developer*   
21127629 – **Tran Minh Khoa** *Designer*  
21127306 – **Phung Quang Minh Huy** *Business Analyst*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Customize app theme | 29/11/2023 | NNQuang | 100% |
| 2 | Create course feature | 29/11/2023 | HDKhoa | 100% |
| 3 | Integrate 3rd party email notification provider | 29/11/2023 | TMKhoa | 100% |
| 4 | Write the user guilding documentation | 29/11/2023 | PQMHuy | 100% |

# Issues and impacts:

1. The user documentation need pictures for better visualization
2. Teacher can not add more than 10 students to their course

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Writing test case for the Dashboard | 13/12/2023 | NNQuang |
| 2 | Writing test case for the Authentication | 13/12/2023 | HDKhoa |
| 3 | Writing test case for the Flashcard Deck | 13/12/2023 | TMKhoa |
| 4 | Writing test case for the Course feature | 13/12/2023 | PQMHuy |

**Weekly Report**

**18/11/2023**

Group ID: 9

Project Name Monen

Prepared by: **Nguyen Nhat Quang**

Team members:

21127151 – **Nguyen Nhat Quang** *Project manager*   
21127306 – **Huynh Dang Khoa** *Developer*   
21127629 – **Tran Minh Khoa** *Designer*  
21127306 – **Phung Quang Minh Huy** *Business Analyst*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Code the learning game | 29/11/2023 | NNQuang | 50% |
| 2 | Create Search bar | 29/11/2023 | HDKhoa | 50% |
| 3 | Create flashcard deck storing system | 29/11/2023 | TMKhoa | 50% |
| 4 | Create flashcard learning mode | 29/11/2023 | PQMHuy | 50% |

# Issues and impacts:

1. The app theme got conflicted with the user phone theme.
2. The search bar had a bug when the user entered a non-alphabetical symbol.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Code the learning game | 29/11/2023 | NNQuang |
| 2 | Create Search bar | 29/11/2023 | HDKhoa |
| 3 | Create flashcard deck storing system | 29/11/2023 | TMKhoa |
| 4 | Create flashcard learning mode | 29/11/2023 | PQMHuy |