**Sprint 4 Review Meeting**

**Day:** 13/12/2023

**Time:** 20:00

**Objective:**

The objective for this sprint is to perform thorough testing on the application and create comprehensive user documentation.

**What Went Well:**

Successful execution of extensive testing procedures to ensure reliability of the application.

The creation of comprehensive user documentation with a focus on clarity and completeness.

**What Went Wrong:**

Despite the abundance of test-case, manual testing them may take a lot of time.

The initial draft of the user documentation’s complexities caused some rewritten.

**Problems and Causes:**

Lack of image and the increased use of technical terminology make the documentation hard to understand for users.

**Improvement Strategies for Next Sprint:**

Implement an automatic test case.

**Lessons Learned:**

Take in mind the user when trying to write a guiding documentation.

Finding an automatic way to run the test-case.