**Weekly Report**

**09/12/2023**

Group ID: 9

Project Name Monen

Prepared by: **Nguyen Nhat Quang**

Team members:

21127151 – **Nguyen Nhat Quang** *Project manager*   
21127306 – **Huynh Dang Khoa** *Developer*   
21127629 – **Tran Minh Khoa** *Designer*  
21127306 – **Phung Quang Minh Huy** *Business Analyst*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Write test-case for the course flow of the app | 13/12/2023 | NNQuang | 100% |
| 2 | Write test-case for the learning flow of the app | 13/12/2023 | HDKhoa | 100% |
| 3 | Write test-case for the authentication flow of the app | 13/12/2023 | TMKhoa | 100% |
| 4 | Continue writing the user guilding documentation for newly added features | 13/12/2023 | PQMHuy | 100% |

# Issues and impacts:

1. Implementing the test-cases manually will take a lot of time.

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Implement Katalon automatic test for the course flow of the app | 13/12/2023 | NNQuang |
| 2 | Implement Katalon automatic test for the learning flow of the app | 13/12/2023 | HDKhoa |
| 3 | Implement Katalon automatic test for the authentication flow of the app | 13/12/2023 | TMKhoa |
| 4 | Implement Katalon automatic test for the admin flow of the app | 13/12/2023 | PQMHuy |

**Weekly Report**

**02/12/2023**

Group ID: 9

Project Name Monen

Prepared by: **Nguyen Nhat Quang**

Team members:

21127151 – **Nguyen Nhat Quang** *Project manager*   
21127306 – **Huynh Dang Khoa** *Developer*   
21127629 – **Tran Minh Khoa** *Designer*  
21127306 – **Phung Quang Minh Huy** *Business Analyst*

# Achievements since last week:

| **STT** | **Description** | **Due Date** | **Responsibility** | **%Complete** |
| --- | --- | --- | --- | --- |
| 1 | Write test-case for the course flow of the app | 13/12/2023 | NNQuang | 50% |
| 2 | Write test-case for the learning flow of the app | 13/12/2023 | HDKhoa | 50% |
| 3 | Write test-case for the authentication flow of the app | 13/12/2023 | TMKhoa | 50% |
| 4 | Continue writing the user guilding documentation for newly added features | 13/12/2023 | PQMHuy | 50% |

# Issues and impacts:

1. Not enough test-case for positive cases
2. The documentation is hard to understand for user who aren't good with technology

# Next week's goals:

| **STT** | **Description** | **Due Date** | **Responsibility** |
| --- | --- | --- | --- |
| 1 | Write test-case for the course flow of the app | 13/12/2023 | NNQuang |
| 2 | Write test-case for the learning flow of the app | 13/12/2023 | HDKhoa |
| 3 | Write test-case for the authentication flow of the app | 13/12/2023 | TMKhoa |
| 4 | Continue writing the user guilding documentation for newly added features | 13/12/2023 | PQMHuy |